CLIENT COMMUNICATION AGENT SYSTEM

Simplified Two-Bot Implementation Plan

Post-Demo Pivot — March 2026

Version 2.0  |  Based on confirmed client requirement

# 1. Pivot Summary

Following the project demo, the client confirmed they want a simpler implementation — two functional WhatsApp AI bots without a dashboard. This document replaces the Phase 1–4 plan and defines exactly what to build, what to keep, what to remove, and the revised delivery timeline.

| Item | Original Plan | Revised Plan |
| --- | --- | --- |
| Scope | Full SaaS dashboard + 2 bots | 2 WhatsApp bots only |
| Frontend | React 18 + Tailwind + Vite dashboard | None — removed entirely |
| Database | 9 tables, multi-tenant | 4 tables, single tenant |
| Multi-tenancy | Full tenant_id isolation across all tables | Removed — single business owner |
| Analytics | KPI dashboard, charts, reports | Removed from scope |
| Monitoring | Sentry, UptimeRobot, Prometheus | Basic logging only |
| Delivery | Full SaaS product | Working bot demo / MVP |

# 2. What to Keep From Existing Code

Since Phase 1–4 is already complete, a large portion of the existing codebase is directly reusable. Do not delete or rewrite this work — it forms the core of both bots.

## 2.1 Keep — Core Backend

- FastAPI application structure (backend/ folder, routes, models, core)

- JWT authentication — POST /auth/login and /auth/register

- Standard JSON response format and global error handlers

- Request logging middleware

- Docker + Docker Compose setup for PostgreSQL, Redis, ChromaDB

- .env configuration with GUPSHUP_MODE=mock|real toggle

## 2.2 Keep — Broadcast Agent (Bot 1)

- Celery + Redis broadcast task queue

- send_broadcast Celery task with retry logic and rate limiting

- Gupshup adapter (mock + real) — services/gupshup_adapter.py

- Delivery webhook handler — POST /webhooks/gupshup/delivery

- broadcast_recipients status tracking (sent/delivered/read/failed)

- 9am–7pm send window enforcement

- Opt-in enforcement — never send to opted_in=false clients

## 2.3 Keep — Client Assistant Bot (Bot 2)

- LangGraph RAG agent — all nodes (sanitiser, rate limiter, language detection, retrieval, response)

- ChromaDB vector store with tenant-scoped collections

- OpenAI embeddings pipeline — text-embedding-3-small

- Knowledge base ingestion — PDF parsing, chunking, embedding, indexing

- Confidence score logging and flagging (< 0.75 threshold)

- Inbound WhatsApp webhook handler — POST /webhooks/whatsapp

- Prompt injection guard and out-of-scope deflection

## 2.4 Keep — Database Tables (4 of 9)

Remove multi-tenancy (tenant_id) from all tables. Keep only these four:

| Table | Purpose | Action |
| --- | --- | --- |
| clients | Phone, name, opted_in, language | Keep — remove tenant_id |
| broadcasts | Template, channel, status, scheduled_at | Keep — remove tenant_id |
| broadcast_recipients | Per-client delivery status tracking | Keep — no change needed |
| conversations | Inbound/outbound messages, confidence score, flagged | Keep — remove tenant_id |
| knowledge_base | Indexed document registry | Keep — remove tenant_id |
| products | Product records | Optional — keep if already built |
| offers | Offer records with validity dates | Optional — keep if already built |
| orders | Order tracking | Remove for now |
| tenants | Multi-tenant registry | Remove entirely |

# 3. What to Remove

The following can be deleted or simply ignored for this delivery. Do not spend time cleaning them up — just exclude them from the running system.

## 3.1 Remove — Frontend

- Entire React frontend (frontend/ or dashboard/ folder)

- Vite config, Tailwind config, shadcn/ui components

- All dashboard screens (Broadcasts, Clients, Knowledge Base, Analytics, Settings)

- Onboarding wizard

- Nginx static file serving for frontend (keep Nginx for API reverse proxy only)

## 3.2 Remove — Backend Features

- Multi-tenancy middleware — tenant resolution from JWT

- tenant_id column and WHERE tenant_id = :tenant_id from all queries

- tenants table and all tenant management endpoints

- SSE streaming endpoint — GET /broadcasts/{id}/stream

- Analytics endpoints and KPI calculations

- Owner feedback / thumbs up-down on bot responses

- Weekly quality report generation

## 3.3 Remove — Infrastructure

- Prometheus + Grafana monitoring stack

- Sentry integration (can add back later)

- UptimeRobot (not needed for demo)

- Hetzner Snapshots scheduling (manual backup is fine for now)

# 4. Simplified Two-Bot Architecture

## 4.1 System Overview

Two independent bots sharing a common FastAPI backend, PostgreSQL database, and ChromaDB vector store. No frontend. Owner interacts via WhatsApp and direct API calls.

| Layer | Component | Technology |
| --- | --- | --- |
| Bot 1 — Broadcast Agent | Bulk message sender | LangGraph + Celery + Gupshup |
| Bot 2 — Client Assistant | RAG-powered reply bot | LangGraph + ChromaDB + OpenAI |
| Backend API | Webhook receiver + REST endpoints | Python 3.11 + FastAPI |
| Message Queue | Async broadcast dispatch | Celery + Redis |
| Vector Store | Semantic search for Bot 2 | ChromaDB (self-hosted) |
| Relational DB | Clients, broadcasts, conversations | PostgreSQL 15 |
| Messaging Channel | WhatsApp in and out | Gupshup API |
| Infrastructure | Single server, all containers | Docker Compose + Hetzner CX21 |

## 4.2 Bot 1 — Broadcast Agent Flow

This bot handles outbound bulk messaging triggered by the business owner.

- Owner calls POST /broadcasts with message template, client filter, and optional scheduled_at

- FastAPI validates the request and queues a Celery broadcast task

- Celery worker fetches all eligible recipients (opted_in=true, not messaged in 24h)

- Messages are personalised ({{name}} substitution) and sent via Gupshup at max 80 msg/sec

- Delivery receipts arrive at POST /webhooks/gupshup/delivery and update broadcast_recipients

- Owner queries GET /broadcasts/{id}/report to see delivery summary

## 4.3 Bot 2 — Client Assistant Bot Flow

This bot handles all inbound WhatsApp messages from clients automatically, 24x7.

- Client sends WhatsApp message to the business number

- Gupshup posts inbound message to POST /webhooks/whatsapp

- FastAPI verifies HMAC signature and looks up client by phone number

- LangGraph agent runs: sanitise → rate limit check → language detect → embed → retrieve → generate

- ChromaDB returns top-k relevant chunks (filtered: is_active=true)

- LLM generates retrieval-only response (no hallucination — only answers from retrieved context)

- Reply sent back to client via Gupshup. Conversation stored in PostgreSQL.

- If confidence < 0.75, conversation is flagged — owner notified via email alert

## 4.4 Simplified API Endpoints (What Remains)

The owner interacts with the system through these API endpoints directly (Postman or simple scripts).

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /auth/login | Owner login — returns JWT token |
| POST | /clients/upload | Upload CSV/Excel client list |
| GET | /clients | View all clients with opted-in status |
| POST | /broadcasts | Create and send/schedule a broadcast |
| GET | /broadcasts/{id}/report | View delivery report for a broadcast |
| POST | /knowledge-base/upload | Upload PDF/document to knowledge base |
| GET | /knowledge-base | List all indexed documents |
| POST | /webhooks/whatsapp | Inbound WhatsApp messages (Gupshup → Bot 2) |
| POST | /webhooks/gupshup/delivery | Delivery receipts from Gupshup → Bot 1 |
| GET | /health | Server health check |

# 5. Revised TODO — Two-Bot Version

Based on Phase 1–4 being complete, the remaining work is focused on stripping complexity and validating the end-to-end bot flows.

## Phase A — Codebase Cleanup (Est. 2–3 days)

- Delete React frontend folder entirely

- Remove tenant_id column from Alembic migration — write new migration to drop it

- Remove tenants table from models and migrations

- Remove FastAPI tenant resolution middleware

- Remove all WHERE tenant_id = :tenant_id from SQLAlchemy queries

- Remove SSE endpoint (/broadcasts/{id}/stream)

- Remove analytics endpoints and KPI calculation services

- Remove Prometheus/Grafana from docker-compose.yml

- Remove Sentry SDK calls from main.py and celery_app.py

- Remove Nginx static file serving block (keep reverse proxy for API only)

- Run alembic upgrade head and verify clean DB schema

- Run docker compose up --build and verify all services start

## Phase B — End-to-End Bot 1 Validation (Est. 2 days)

- Verify POST /clients/upload accepts CSV correctly with opted_in bulk set

- Verify POST /broadcasts creates task and queues in Celery

- Test send_broadcast task with GUPSHUP_MODE=mock — verify all recipients processed

- Switch GUPSHUP_MODE=real — send test broadcast to owner's own number

- Verify delivery webhook updates broadcast_recipients correctly

- Verify GET /broadcasts/{id}/report returns correct sent/delivered/read/failed counts

- Test opt-out: send STOP reply → verify opted_in set to false within 30 seconds

## Phase C — End-to-End Bot 2 Validation (Est. 2 days)

- Upload at least 2 documents via POST /knowledge-base/upload

- Verify documents are chunked, embedded, and stored in ChromaDB

- Send test inbound WhatsApp message to business number

- Verify webhook receives message and triggers LangGraph agent

- Verify response is returned to client on WhatsApp within 3 seconds

- Test out-of-scope query — verify polite deflection response

- Test low-confidence query — verify conversation is flagged in DB

- Test Hindi message — verify language detection and Hindi response

## Phase D — Go-Live Validation (Est. 1 day)

- WhatsApp number verified and all 5 templates approved in English and Hindi

- Send real broadcast to 10–20 opted-in clients — review delivery report

- Bot correctly answers product/offer questions from real client messages

- Bot resolution rate > 85% on test query set

- Owner can trigger a broadcast via API call without technical help

# 6. Revised Timeline

| Phase | Work | Duration | Status |
| --- | --- | --- | --- |
| Phase 1–4 | Backend, agents, DB, API — all complete | Done | ✅ Complete |
| Phase A | Strip dashboard, remove multi-tenancy | 2–3 days | 🔧 Next |
| Phase B | Bot 1 end-to-end broadcast validation | 2 days | ⏳ Pending |
| Phase C | Bot 2 end-to-end RAG validation | 2 days | ⏳ Pending |
| Phase D | Go-live test with real clients | 1 day | ⏳ Pending |

Total remaining effort: approximately 7–8 working days from today.

# 7. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| WhatsApp API not yet approved | Medium | Critical — blocks both bots | Use GUPSHUP_MODE=mock for all development. Start provider registration immediately if not done. |
| Multi-tenancy removal breaks existing queries | Medium | High | Write a new Alembic migration. Test every endpoint after cleanup with integration tests. |
| ChromaDB returns empty results | Low | Medium | Verify documents are actually indexed after upload. Check collection name matches tenant scope removal. |
| LLM hallucination on low-context queries | Low | High | Retrieval-only mode is already enforced. Confidence threshold flagging is already built. |
| Celery task not processing | Low | High | Verify Redis is running. Check celery worker logs. Use flower for queue visibility if needed. |

# 8. What the Full Build Represents

The work completed in Phase 1–4 is not wasted. It represents the full production-grade version of this system. The two-bot simplified version is a subset of that work — a focused MVP that delivers the core value immediately.

The dashboard, analytics, multi-tenancy, and monitoring stack built in Phase 1–4 are all directly reusable when the client is ready to scale. The architectural decisions made — LangGraph, ChromaDB, Celery, Gupshup — remain identical in both versions.

| What Was Built | Future Use |
| --- | --- |
| React dashboard (all screens) | Phase 2 — re-enable when client wants self-service UI |
| Multi-tenant architecture | Phase 2 — re-enable when onboarding second business |
| Analytics KPIs + charts | Phase 2 — plug back into dashboard |
| SSE real-time delivery updates | Phase 2 — re-enable with dashboard |
| Monitoring stack (Sentry, UptimeRobot) | Phase 2 — production hardening |
| Onboarding wizard | Phase 2 — owner self-service setup flow |
| Orders table (schema) | Year 2 — in-chat order capture via Razorpay |

Client Communication Agent System — Two-Bot Implementation Plan — v2.0 — March 2026