CLIENT COMMUNICATION AGENT SYSTEM Phase 1 — Planning & Architecture

Step 1 — Business Requirements & Scope

Project Overview

| Business Type | Retail / E-Commerce |
| --- | --- |
| System | Two AI agents: Broadcast Agent (bulk outbound messaging) and Client Assistant Bot (24×7 two-way client communication). |
| Operator | Non-technical business owner. System must require zero technical knowledge to operate. |
| Initial Scale | 500 clients. Architecture must scale to 5,000 without redesign. |
| Communication | Two-way. Clients can reply and ask questions. Client Bot is a Day 1 requirement. |
| Languages | English and Hindi. Auto-detected per message. All templates prepared in both languages. |

Messaging Channels — Day 1

| Channel | Priority | Provider | Note |
| --- | --- | --- | --- |
| WhatsApp | Primary | Gupshup | Apply for API access in Week 1. Approval takes 1–4 weeks. |
| Email | Secondary | SendGrid | Free tier (100/day). Supports HTML and PDF attachments. |
| SMS | Tertiary | Fast2SMS | Cost-effective for India. Fallback when WhatsApp unavailable. |
| Telegram | Quaternary | Telegram Bot API | No approval needed. Operational within hours. |

Step 2 — Technology Stack

Full Stack

| Layer | Technology | Role |
| --- | --- | --- |
| LLM | GPT-4o + GPT-4o mini (OpenAI) | gpt-4o-mini for routine queries; gpt-4o for complex retrieval. No GPU required. ~ ₹227.70 per 1M tokens |
| Agent Framework | LangGraph | Stateful multi-step agent orchestration. Native OpenAI and Chroma integration. |
| Vector Database | Chroma DB (self-hosted) | Semantic search over broadcast history, product data, and documents. |
| Embeddings | text-embedding-3-small (OpenAI) | High-quality English and Hindi embeddings. ~₹18.22 per 1M tokens. |
| Backend | Python 3.11 + FastAPI | Async API server and webhook receiver. Native to all AI libraries. |
| Relational DB | PostgreSQL 15 (Docker) | Client records, broadcast logs, delivery tracking, conversation history. |
| Task Queue | Celery + Redis | Async bulk sending, scheduled broadcasts, automatic retries. |
| WhatsApp | Gupshup | WhatsApp Business API. India-based, fast approval. |
| Email | SendGrid | Free tier sufficient for 500 clients. |
| SMS | Fast2SMS | Lowest cost SMS for India. |
| Telegram | Telegram Bot API | Free. No approval process. |
| Hosting | Hetzner Cloud CX21 | 2 vCPU / 4 GB RAM / 40 GB SSD. All services on one server. ~₹500/month. |
| Frontend | React 18 + Tailwind CSS + Vite | Proprietor dashboard. |

Messaging Providers & Costs

| Channel | Provider | Est. Monthly Cost | Notes |
| --- | --- | --- | --- |
| WhatsApp | Gupshup | ₹2,000 – 3,500 (₹2,000 for setup and ₹ 0.85 per message.) pay as you go model. | Competitive India pricing, strong local support. |
| Email | SendGrid | Free | 100 emails/day free. Upgrade available if needed.(paid plan- ~₹1817/month for 50,000 mails). |
| SMS | Fast2SMS | ₹300 – 700 | Pay-per-use. Same-day API integration. |
| Telegram | Telegram Bot API | Free | No cost, no approval. |
| LLM API | OpenAI | ~₹1,650 | GPT-4o-mini for volume; GPT-4o for retrieval. |
| VPS | Hetzner CX21 | ~₹500 | Runs all backend services. |
| Domain+SSL | Namecheap + Let's Encrypt | ~₹85 | Annual domain. Free SSL via Certbot. |
| Total |  | ~₹5,700 / month |  |

Step 3 — System Architecture

3.1  System Architecture Overview

3.2  Broadcast Flow

3.3  Client Query Flow — RAG Pipeline

3.4  Knowledge Base — Document Ingestion

Step 4 — WhatsApp Business API Setup

Status: Complete  ·  February 2026

WhatsApp Business API requires official provider approval before any messages can be sent. This step must be started in Week 1 as approval takes 1–4 weeks. A new dedicated phone number will be used — it must never have been registered on WhatsApp before.

4.1  Provider Comparison

Four providers were evaluated. The final provider selection should be made before Week 1 ends.

| Provider | Setup Time | India Support | Est. Cost/Mo | Best For |
| --- | --- | --- | --- | --- |
| Gupshup | 3–5 days | Excellent | ₹2,000–3,500 | Best overall for India. Largest WhatsApp BSP in India. Strong local support, competitive pricing, fast approval. |
| Interakt | 3–7 days | Excellent | ₹2,499+ | Good UI dashboard. Suited if the owner wants a visual WhatsApp CRM alongside the API. |
| Twilio | 1–3 days | Good | $50–100 | Fast setup and reliable API. Higher cost. Best if WhatsApp + SMS under one billing account is a priority. |
| Meta Direct | 2–4 weeks | Good | Pay per msg | No middleman cost but longest approval time and most complex setup. Not recommended for solo developers. |

| Recommendation | Gupshup for India-first retail. If budget allows a slightly higher cost and a built-in CRM dashboard is useful, Interakt is a strong second choice. |
| --- | --- |

4.3  Message Template Requirements

WhatsApp requires all outbound broadcast messages to use pre-approved templates. Template approval typically takes 24–48 hours.

| Rule | Detail |
| --- | --- |
| Language | Templates must be submitted in each language they will be used in. Submit both English and Hindi versions. |
| Category | Choose the correct category: MARKETING (offers, promotions), UTILITY (order updates, delivery), or AUTHENTICATION. |
| Variables | Dynamic fields use double curly brace syntax: {{1}} for first variable, {{2}} for second. Example: Hello {{1}}, your order {{2}} has been shipped. |
| No URLs in vars | Variable placeholders cannot contain URLs. URLs must be hardcoded in the template body. |
| Approval time | 24–48 hours for standard templates. Rejected templates must be resubmitted after fixing the flagged issue. |
| Limit | A WhatsApp Business Account starts at Tier 1: 1,000 unique recipients per day. Sufficient for 500 clients at launch. |

Analytics & Safeguards

No.1  MVP Scope Revision — WhatsApp First

| Item | Decision |
| --- | --- |
| Phase 1 channels | WhatsApp only for client broadcasts. Email used internally for owner alerts only. |
| Phase 2 channels | SMS (Fast2SMS) and Telegram added once Phase 1 is stable and tested. |
| Rationale | Multi-channel broadcast adds operational complexity, provider management overhead, and debugging surface — all high risk for a solo developer on a one-month deadline. WhatsApp covers 95%+ of the Indian retail client base. |

No.2  Competitive Differentiation Matrix

The Indian WhatsApp business messaging market has established players. The differentiation below explains why this product wins in the retail SMB segment specifically.

| Feature | This Product | Interakt | WATI | Zoko | Gupshup Dashboard |
| --- | --- | --- | --- | --- | --- |
| AI Client Assistant Bot | Yes — RAG | ✗ | ✗ | Basic | ✗ |
| Offer expiry intelligence | ✓ | ✗ | ✗ | ✗ | ✗ |
| Conversation memory (RAG) | ✓ | ✗ | ✗ | ✗ | ✗ |
| Hindi language support | ✓ | ✓ | ✓ | ✓ | ✓ |
| Broadcast personalisation | ✓ | ✓ | ✓ | ✓ | Limited |
| India retail pricing | Yes (₹2,999) | ✓ | ✗ | Partial | ✗ |
| Document RAG (PDF Q&A) | ✓ | ✗ | ✗ | ✗ | ✗ |
| Onboarding flow | ✓ | ✓ | ✓ | Partial | ✗ |

| Differentiator | Why Competitors Cannot Easily Copy |
| --- | --- |
| RAG-powered assistant | Interakt, WATI, and Zoko are WhatsApp CRM tools. None have invested in document-grounded AI retrieval. Adding RAG requires ML infrastructure investment and product redesign — not a quick feature add. |
| Offer expiry intelligence | Sounds simple but requires Chroma metadata filtering + daily recompute jobs + bot decision logic. No competitor has this today for Indian retail. |
| India retail focus | WATI and Zoko price in USD and target global SMBs. This product is priced in INR, onboarded in Hindi and English, and designed specifically for local retailer workflows. |
| Why Gupshup will not copy | Gupshup is a messaging infrastructure provider, not a vertical SaaS company. Building a retail-specific AI layer is outside their core business model. They sell API access — this product sells outcomes. |

No.3  Wireframes for the project:

https://bucolic-sopapillas-ffde8d.netlify.app/